Phase 1 – Storage Engine

Sprint 1.1

- ✅ Project structure

- ✅ Storage manager abstraction

- ✅ CRUD API

- ✅ Memory storage engine

Status: Complete

Sprint 1.2

- ✅ WAL

- ✅ Recovery

- ✅ Checkpointing

- ✅ Storage tests

Status: Complete

Sprint 1.3 (Remaining)

Objective:
Transform KV Store into a Document Store.

Tasks:

- BadgerDB storage backend

- JSON document storage

- Document serialization

- Document validation

- Replace memory engine as default

- Storage benchmarks

Deliverable:

PUT /documents/1

{

"name":"Vaishnav",

"age":22

}

stored inside BadgerDB.

Sprint 1.4

Indexes

Tasks

- Secondary indexes

- Index updates

- Index deletion

- Index persistence

Deliverable

city -> docIDs

age -> docIDs

Phase 2 – Cluster

Status:
Mostly Complete

Sprint 2.1

Completed

- Node registration

- Membership

- RPC communication

- Cluster Manager

Sprint 2.2

Completed

- Heartbeats

- Failure detection

- Gossip protocol

Sprint 2.3

Completed

- Distributed routing

- Consistent hashing

Sprint 2.4

Completed

- Replication

- Read repair

- Hinted handoff

Sprint 2.5 (Only if needed)

Bug fixes

Performance improvements

Refactoring

No new features.

Phase 3 – Query Engine

This phase converts ClusterDB from a KV store into a real document database.

Sprint 3.1

Filtering

Support

GET /documents?city=Chennai

GET /documents?age=22

Sprint 3.2

Sorting

sort=name

sort=-age

Sprint 3.3

Pagination

limit=20

offset=40

Sprint 3.4

Aggregation

Support

COUNT

SUM

AVG

MIN

MAX

Sprint 3.5

Combined Query Engine

Example

GET

/documents?

city=Chennai

&age=22

&sort=name

&limit=20

Phase 4 – Distributed System

Only implement features originally planned.

Sprint 4.1

Shard routing

Status

Completed

Sprint 4.2

Replication

Status

Completed

Sprint 4.3

Leader Election

Implement

Leader selection

Leader failover

Leader discovery

Sprint 4.4

Recovery

Current

- WAL

- Checkpoint

- Read repair

- Hinted handoff

Only improve if bugs exist.

No additional algorithms.

Sprint 4.5

Load Balancing

Implement

Read balancing

Request routing

Round Robin

Least Connections

Choose one strategy.

Phase 5 – AI Semantic Search ⭐

This is the flagship feature.

Sprint 5.1

Embeddings

Choose embedding model.

Store embeddings.

Sprint 5.2

FAISS

Vector database

Similarity search

Sprint 5.3

Ollama

Run local LLM.

Sprint 5.4

Natural Language Querying

Example

Find all users from Chennai

↓

converted into

city == Chennai

Sprint 5.5

Semantic Search

Example

Find engineers interested in AI

No exact keyword required.

Phase 6 – Production

Sprint 6.1

Docker

Single container

Sprint 6.2

Docker Compose

3-node cluster

Sprint 6.3

Monitoring

Prometheus

Grafana

Sprint 6.4

Tracing

Jaeger

Sprint 6.5

CI/CD

GitHub Actions

Sprint 6.6

Testing

Integration

Load

Stress

Benchmarks

Final Deliverables

By the end of the project, ClusterDB should support:

Storage

- CRUD

- JSON Documents

- BadgerDB

- WAL

- Recovery

- Secondary Indexes

Distributed

- Multi-node Cluster

- Node Discovery

- Heartbeats

- Replication

- Consistent Hashing

- Leader Election

- Load Balancing

- Fault Recovery

Query

- Filtering

- Sorting

- Pagination

- Aggregation

AI

- Embeddings

- FAISS

- Ollama

- Semantic Search

- Natural Language Querying

Production

- Docker

- Docker Compose

- Prometheus

- Grafana

- Jaeger

- GitHub Actions

- Benchmarks